## Slide 1
WORKSHOP · SOFTWARE QUALITY
The Software Testing Process
From requirements to release: how testing is planned, built, run and managed, and who owns quality.
Requirements
Planning
Development
Execution
Defects
Closure
[Presenter name] · [Date]
Notes: Welcome everyone. Today we walk through the software testing process end to end: from understanding requirements, through planning, designing and running tests, to managing defects and closing out. We finish by untangling three terms people often mix up: tester, QA and QC. There is a hands-on exercise near the end, so keep a pen handy.

## Slide 2
AGENDA
What we'll cover today
01
Why a testing process
Seven principles and the lifecycle
02
Requirement analysis
Testable requirements, traceability
03
Test planning
Scope, approach, levels and types
04
Test development
Design techniques, test cases
05
Test execution
Running, recording, metrics
06
Defect management
Lifecycle, reports, severity vs priority
07
Closure & challenges
Exit criteria, common pitfalls
08
Tester vs QA vs QC
Who does what, and why it matters
09
Hands-on exercise
Test a login page together
Software Testing Process Workshop
02
Notes: Nine parts. Sections two to seven follow the Software Testing Life Cycle in order, then we compare the roles of tester, QA and QC, and finish with a group exercise that uses everything we covered.

## Slide 3
01 · FOUNDATIONS
Seven principles behind every test process
Testing shows presence of defects
It can prove bugs exist, never that none remain.
Exhaustive testing is impossible
Use risk and test techniques to decide what to test.
Early testing saves time and money
Catch defects in requirements and design, not in production.
Defects cluster together
A few modules usually hold most of the defects.
Beware the pesticide paradox
The same tests, repeated, stop finding new bugs. Refresh them.
Testing is context dependent
A banking app and a mobile game need different approaches.
Absence of errors is a fallacy
Bug-free software that misses user needs still fails.
A test process turns these into decisions: where to test, how much, and when.
Source: ISTQB Foundation Level syllabus
03
Notes: These are the seven testing principles from the ISTQB Foundation syllabus. Ask the room which one they have seen most often in practice. Usually it is defect clustering or the pesticide paradox. The point: because we cannot test everything, we need a process that decides where to spend effort. That is what the rest of the session is about.

## Slide 4
01 · SOFTWARE TESTING LIFE CYCLE
The testing lifecycle at a glance
01
Requirement analysis
Output: testable reqs, RTM
02
Test planning
Output: test plan, estimates
03
Test development
Output: test cases, data, scripts
04
Environment setup
Output: ready env, smoke test
05
Test execution
Output: results, defect reports
06
Test closure
Output: summary report, lessons
Defect management
Runs alongside execution: every failed test becomes a defect that is logged, triaged, fixed, retested and regression-checked until exit criteria are met.
Software Testing Process Workshop
04
Notes: This is the Software Testing Life Cycle, or STLC. Six phases, each with an output that feeds the next. Every phase also has entry criteria (what must be ready before we start) and exit criteria (what must be true before we move on). Defect management is not a separate phase at the end: it runs in parallel with execution. In agile teams these phases still happen, just compressed into every sprint rather than once per project.

## Slide 5
PHASE 01 · REQUIREMENT ANALYSIS
Testing starts before any code exists
Testers review requirements to find gaps, ambiguity and untestable statements. The cheapest defect to fix is one caught on paper.
Entry: requirement docs or user stories available (BRD, SRS, backlog)
Exit: questions resolved, RTM drafted, automation candidates noted
Study the requirements
Functional and non-functional: performance, security, usability.
Ask questions
Clarify ambiguity with the BA, product owner and developers.
Identify what is testable
Agree acceptance criteria for every item.
Build the traceability matrix
Map every requirement to the tests that will cover it.
Spot automation candidates
Stable, repetitive, high-value flows.
Software Testing Process Workshop
05
Notes: Requirement analysis, sometimes called requirement gathering from the tester's side. The tester's job here is not to write requirements but to read them critically. Every question asked now is a defect that never gets coded. Useful sources: business requirement documents, software requirement specifications, user stories with acceptance criteria, wireframes, and conversations with the product owner.

## Slide 6
PHASE 01 · REQUIREMENT ANALYSIS
Make every requirement testable
VAGUE
“The search page should load fast.”
Fast for whom? Measured how? Under what load? Nobody can say whether it passed.
TESTABLE
“Search results appear within 2 seconds for 95% of requests with 500 concurrent users.”
A number, a condition and a measure: pass or fail is objective.
A good requirement is:
Clear
Complete
Consistent
Measurable
Unambiguous
Traceable
Software Testing Process Workshop
06
Notes: Quick exercise: ask the room to rewrite a vague requirement from their own project. Words to watch for: fast, easy, user-friendly, robust, should, etc., and so on. If a requirement cannot fail, it cannot be tested. The numbers on the right are an illustration; the real values come from the business.

## Slide 7
PHASE 01 · REQUIREMENT ANALYSIS
The Requirement Traceability Matrix
Links each requirement to its tests and defects, so nothing goes untested and every change shows its impact.
Req ID | Requirement | Test cases | Status | Defects
REQ-01 | User logs in with email and password | TC-001–003 | Passed | —
REQ-02 | Account locks after 5 failed logins | TC-004, TC-005 | Failed | BUG-112
REQ-03 | User resets password via email link | TC-006, TC-007 | In progress | —
REQ-04 | Session expires after 30 min idle | None | Not covered | —
Illustrative example. REQ-04 has no test cases: the matrix makes that coverage gap visible before release.
Software Testing Process Workshop
07
Notes: The RTM works in two directions. Forward: from a requirement you can see which tests cover it. Backward: from a failed test or defect you can see which requirement is at risk. When a requirement changes, the RTM tells you exactly which test cases to update. In tools like Jira, TestRail or Azure DevOps this is usually done with links rather than a spreadsheet, but the idea is the same.

## Slide 8
PHASE 02 · TEST PLANNING
What a test plan must answer
Scope
What is in and out: features, platforms, integrations.
Approach
Test levels, types and techniques; manual vs automated.
Resources and roles
Who tests what; the skills and tools needed.
Schedule
Milestones and effort estimates tied to the release plan.
Environment and data
Hardware, software, accounts and test data required.
Entry and exit criteria
When testing can start, and when it is done.
Risks and mitigation
What could go wrong, and the contingency.
Deliverables
Test cases, reports, metrics and sign-off.
Template reference: IEEE 829 / ISO/IEC/IEEE 29119-3
08
Notes: The test plan is the contract between the test team and the rest of the project. It does not need to be a 50-page document; in agile teams it may be a single page per release. What matters is that these eight questions have answers everyone agrees on. Spend a moment on entry and exit criteria: an example exit criterion is "all high-priority test cases executed, no open critical defects, and requirement coverage at the agreed level". Risk-based testing lives here too: test the riskiest areas first and deepest.

## Slide 9
PHASE 02 · TEST PLANNING
Choosing test levels and types
Level | What is tested | Usually by | Example
Unit | A single function or class in isolation | Developers | calculateTax() returns the right amount
Integration | Interfaces between modules or services | Developers and testers | Order service calls the payment API correctly
System | The complete application, end to end | Test team | Place an order from login to confirmation
Acceptance (UAT) | Fitness for business use | Users, product owner | Finance team signs off the month-end report
Test types that apply across levels
Functional
Smoke and sanity
Regression
Performance
Security
Usability
Compatibility
Blue: functional (what the system does). Orange: non-functional (how well it does it).
Software Testing Process Workshop
09
Notes: Levels answer "at what scope do we test"; types answer "what quality are we checking". The plan should say which types apply at which levels. Mention the test pyramid: many fast unit tests at the bottom, fewer integration tests, and a small number of slow end-to-end tests at the top. Smoke testing checks that a build is stable enough to test at all; regression testing checks that changes did not break what used to work.

## Slide 10
PHASE 03 · TEST DEVELOPMENT
Use techniques, not guesswork
SPECIFICATION-BASED
Black-box
Derived from requirements; no knowledge of the code.
Equivalence partitioning
Boundary value analysis
Decision tables
State transition
Use case testing
STRUCTURE-BASED
White-box
Derived from the code's internal logic and paths.
Statement coverage
Branch coverage
Condition coverage
Path coverage
EXPERIENCE-BASED
Tester's judgement
Uses knowledge of past defects and the domain.
Error guessing
Exploratory testing
Checklist-based testing
Software Testing Process Workshop
10
Notes: Test development, also called test design, turns the requirements and the plan into concrete test cases, test data and automation scripts. Techniques matter because exhaustive testing is impossible: they give a small set of tests with the highest chance of finding defects. Black-box techniques are the tester's daily tools. White-box coverage is mostly measured by developers with coverage tools. Experience-based techniques complement both; exploratory testing often finds the bugs the scripted tests miss.

## Slide 11
PHASE 03 · TEST DEVELOPMENT
Example: an age field that accepts 18 to 60
Invalid
age below 18
Valid
18 to 60 inclusive
Invalid
age above 60
17 | 18
60 | 61
Equivalence partitioning
One value per partition is enough: 10, 35 and 75. 3 tests.
Boundary value analysis
Defects hide at the edges: 17, 18, 60 and 61. 4 tests.
Also add invalid partitions for empty, negative, decimal and non-numeric input.
Software Testing Process Workshop
11
Notes: Walk through this slowly. Equivalence partitioning says every value in a partition behaves the same way, so one representative per partition is enough. Boundary value analysis adds the values on each side of every edge, because off-by-one errors (using less-than instead of less-than-or-equal) are among the most common bugs. Ask the room: what other invalid inputs would you try? Expect answers like blank, minus one, 18.5, letters, very large numbers.

## Slide 12
PHASE 03 · TEST DEVELOPMENT
Anatomy of a good test case
Good test cases are
Atomic
One objective per test case.
Repeatable
Anyone who runs it gets the same result.
Traceable
Linked to the requirement it verifies.
Independent
No hidden dependency on another test's order.
ID
TC-004 · traces to REQ-02 · Priority: High
Title
Account locks after 5 failed logins
Precondition
Active account user@test.com exists and is not locked
Steps
1. Open the login page
2. Enter the email with a wrong password, submit
3. Repeat step 2 until 5 attempts are made
4. Enter the correct password, submit
Test data
user@test.com · wrong password: WrongPass!1
Expected
After attempt 5 an “Account locked” message shows; in step 4 the correct password is also rejected
Software Testing Process Workshop
12
Notes: This test case traces back to REQ-02 in the traceability matrix we saw earlier. Point out the expected result: it is specific and observable, so any tester would reach the same pass or fail verdict. Alongside test cases, this phase also prepares test data and, where it pays off, automation scripts. Test cases should be peer reviewed before execution, just like code.

## Slide 13
PHASE 04 · TEST EXECUTION
Run, record, report: every result is evidence
1
Smoke test the build
2
Execute by priority
3
Record actual results
4
Log defects for failures
5
Retest fixes, run regression
Every executed test gets one status
Passed
Actual result matches expected.
Failed
Actual differs from expected: raise a defect.
Blocked
Cannot run: environment down or another defect in the way.
Not run
Not executed yet, or descoped with a reason.
Software Testing Process Workshop
13
Notes: Before execution the environment must be ready: that is the environment setup phase, and its exit is a passing smoke test. If the smoke test fails, the build goes back; there is no point running hundreds of tests on a broken build. Execute high-priority tests first so that if time runs out, the most important risks are already covered. Record evidence: screenshots, logs, the build number. "Blocked" is not the same as "Failed": a blocked test says nothing about the feature yet.

## Slide 14
PHASE 04 · TEST EXECUTION
Metrics that show where testing stands
Metric | How to calculate | What it tells you
Execution progress | executed ÷ planned test cases × 100 | Are we on schedule?
Pass rate | passed ÷ executed × 100 | How stable is the build?
Defect density | defects ÷ size (KLOC, story points or modules) | Which areas are riskiest?
Open defects by severity | unresolved defects, grouped by severity | Are we ready to release?
Defect leakage | defects found after release ÷ all defects × 100 | How effective was testing?
Software Testing Process Workshop
14
Notes: Metrics turn test results into decisions. Report them daily or per sprint during execution. A warning about metrics: a high pass rate on a small number of executed tests means little, so always show progress and pass rate together. Defect leakage is only known after release, which is why it feeds the lessons-learned step at closure. Keep the set small: five well-understood numbers beat twenty that nobody reads.

## Slide 15
DEFECT MANAGEMENT
The life of a defect
1 · New
2 · Assigned
3 · Open
4 · Fixed
5 · Retest
6 · Verified
7 · Closed
Rejected, Duplicate or Deferred
Reopened
Not valid
Fails retest
Tester
Raises it, retests the fix, then verifies, closes or reopens.
Test lead or PM
Triages: assigns, defers or rejects it.
Developer
Opens it, fixes it and hands it back for retest.
Software Testing Process Workshop
15
Notes: This is a typical defect lifecycle; the exact state names vary by tool (Jira, Azure DevOps, Bugzilla), but the flow is the same. The happy path runs left to right. Two exits matter: at triage a defect can be rejected (not a bug, works as designed), marked duplicate, or deferred to a later release. And if the retest fails, the defect is reopened and goes back to the developer. A high reopen rate is a useful signal: it usually means unclear bug reports or rushed fixes.

## Slide 16
DEFECT MANAGEMENT
Write bug reports developers can act on
Every report needs
A clear title: what fails, where
Minimal steps to reproduce
Expected vs actual result
Environment and build
Evidence: screenshot, video, logs
Severity and priority
One defect per report
BUG-112 · Account not locked after 5 failed logins
Environment
Staging, build 2.4.1 · Chrome on Windows 11
Steps
1. Open the login page
2. Log in as user@test.com with a wrong password
3. Repeat step 2 six times
Expected
Account locks after attempt 5 (REQ-02)
Actual
Attempt 6 still shows “Invalid password”; the account never locks
Severity
High · Priority: High
Evidence
Screen recording, server log extract · found by TC-004
Software Testing Process Workshop
16
Notes: The test is simple: could a developer who has never seen this bug reproduce it from the report alone? The most common reason defects bounce back as "cannot reproduce" is missing environment details or vague steps. Keep the tone factual; a bug report describes the product, not the person who wrote the code. Note how this report links back to TC-004 and REQ-02, closing the traceability loop.

## Slide 17
DEFECT MANAGEMENT
Severity is impact. Priority is urgency.
Severity
How badly the defect affects the system. Usually set by the tester.
Priority
How soon it must be fixed. Usually set by the product owner or lead.
The two are independent, so every defect needs both.
HIGH SEVERITY · HIGH PRIORITY
Checkout crashes when paying by card.
Fix now.
HIGH SEVERITY · LOW PRIORITY
App crashes in a yearly report used by one admin.
Fix in a later release.
LOW SEVERITY · HIGH PRIORITY
Company name misspelled on the home page.
Fix before release.
LOW SEVERITY · LOW PRIORITY
Typo in an old help article.
Fix when convenient.
Software Testing Process Workshop
17
Notes: This is one of the most common interview questions, and one of the most common sources of argument in triage meetings. Severity is a technical judgement about impact; priority is a business decision about order. The misspelled company name is the classic example: technically trivial, but embarrassing on the most visited page, so it jumps the queue. Ask the room for an example of each quadrant from their own projects.

## Slide 18
PHASE 05 · TEST CLOSURE
Close the loop before the next release
Closure turns one test cycle into knowledge for the next.
01
Check exit criteria
Planned tests executed, no open critical defects, coverage target met. Then sign-off.
02
Write the summary report
What was tested, results and metrics, open risks, and a go or no-go recommendation.
03
Learn and archive
Hold a retrospective, archive test cases, data and scripts, and grow the regression suite.
Software Testing Process Workshop
18
Notes: Test closure is the phase teams most often skip, and the one that makes the next cycle cheaper. The summary report is for stakeholders: it should let a manager make a release decision without reading any test cases. Testers recommend; the business decides whether to ship with known risks. The retrospective asks: which defects escaped, why, and what do we change?

## Slide 19
CHALLENGES
Common challenges, and what helps
Unclear or changing requirements
Tests written against yesterday's spec.
Helps: early reviews, agreed acceptance criteria, a live RTM.
Tight deadlines
Testing squeezed into the last days of the sprint.
Helps: risk-based prioritisation, testing from day one.
Unstable environments and data
Blocked runs; “works on my machine”.
Helps: dedicated environments, scripted setup, managed test data.
A growing regression suite
Every release needs more re-testing.
Helps: automate stable, high-value paths; prune stale tests.
Flaky automated tests
Random failures erode trust in results.
Helps: quarantine, fix the root cause, avoid fixed waits.
Dev and test working apart
Defects bounce back as “cannot reproduce”.
Helps: three-amigos sessions, clear bug reports, shared tools.
Software Testing Process Workshop
19
Notes: Ask the room first: which of these do you face today? Then reveal the slide. None of these are solved by tools alone. "Three amigos" means a business person, a developer and a tester reviewing a story together before development starts. Shifting testing left, meaning earlier in the lifecycle, addresses several of these at once: fewer late surprises, less time pressure at the end, and better shared understanding.

## Slide 20
ROLES AND RESPONSIBILITIES
Tester vs QA vs QC
QUALITY ASSURANCE
The process · prevents defects
QUALITY CONTROL
The product · detects defects
TESTING
The activity · runs the checks
QA: quality assurance
Builds quality into how work is done: standards, reviews, audits, training, process improvement.
“Does our process prevent defects?”
QC: quality control
Checks finished work against the standard: inspections, deliverable reviews, testing.
“Does this product meet the requirements?”
Tester
Carries out the testing part of QC: designs and runs tests, reports defects.
“Does this feature behave as expected?”
Software Testing Process Workshop
20
Notes: The nesting is the key idea. Testing is one activity inside quality control, and quality control is one part of quality assurance. QA is proactive and process-oriented: it tries to stop defects being introduced in the first place. QC is reactive and product-oriented: it finds defects in what has been built. A tester performs the testing activity. Everyone on the team contributes to QA, not only people with QA in their title.

## Slide 21
ROLES AND RESPONSIBILITIES
QA, QC and testing side by side
Aspect | Quality assurance | Quality control | Testing
Focus | The process | The product | The product's behaviour
Nature | Preventive, proactive | Detective, reactive | Detective, reactive
When | Throughout the lifecycle | After a deliverable is produced | During test execution
Goal | Stop defects being introduced | Find defects before release | Find failures, confirm fixes
Owned by | Whole team, led by QA or process leads | QC team, reviewers, testers | Testers (developers for unit tests)
Examples | Standards, audits, training, retrospectives | Inspections, walkthroughs, testing | Test cases, test runs, bug reports
In job titles the lines blur: a “QA engineer” often does all three. What matters is the focus: the process or the product.
Software Testing Process Workshop
21
Notes: A simple way to remember it: QA asks "are we doing things right?", QC asks "did we get the right result?", and testing is how QC finds out. An analogy: in a restaurant, QA is the recipe, hygiene rules and staff training; QC is the head chef checking each plate before it leaves the kitchen; testing is tasting the sauce. In most software companies the titles overlap, so focus on the activity rather than the title.

## Slide 22
HANDS-ON EXERCISE
Your turn: test a login page
THE REQUIREMENT
Users log in with email and password. Passwords are 8 to 20 characters. After 5 failed attempts, the account locks for 15 minutes.
01
Question it
List three questions for the product owner.
02
Partition it
Find the partitions and boundaries for password length.
03
Write it
Two test cases with steps and expected results.
04
Report it
A bug report for: “Login button does nothing on Safari”.
Groups of three · [__] minutes · then each group shares one answer
22
Notes: Suggested answers for the facilitator. Questions: Is the email case-sensitive? Does the lock counter reset after a successful login? What message shows while locked? Can an admin unlock the account? Is there a password reset option while locked? Partitions for password length: below 8 (invalid), 8 to 20 (valid), above 20 (invalid); boundaries 7, 8, 20, 21; plus empty. The bug report should include browser and OS version, the build, steps, expected versus actual, and a screenshot or console log.

## Slide 23
WRAP-UP
Five things to take back to your team
01
Testing is a lifecycle, not a phase at the end.
02
Testable requirements and a clear plan prevent most surprises.
03
Techniques beat guesswork: partitions, boundaries, decision tables.
04
Good bug reports and simple metrics turn results into decisions.
05
QA improves the process; QC and testing check the product.
Notes: Recap one line per section. If time allows, ask each participant to name one thing they will change in their team's process next sprint.

## Slide 24
THANK YOU
Questions and discussion
Which part of this process does your team do well today, and which part would you strengthen first?
[Presenter name] · [Contact email]
Notes: Open the floor. The prompt on the slide works well to start discussion if nobody has a question ready. Share the deck afterwards so people can reuse the templates for the test case, bug report and traceability matrix.